## Slide 1: Image Processing Tool: Version 2.0
The A Team
Sanan Aamir, Romando Garcia,
Anne Lam, James Rowe, Hieu Tran
Final Presentation
May 4, 2015

## Slide 2: Outline
Introduction
System Architecture
Version 1.0 and new objectives in Version 2.0
Plan
Organization
Work-to-date and Future Work

## Slide 3: Introduction
The Leidenfrost Effect
  Heating a liquid droplet above its boiling point creates a vapor pillow of its own gases underneath it
With little friction between vapor and surface, slight disturbances move the droplet
Ratchet surface gives just the right disturbance to control the movement
Notes: Description of problem / user's work context -25%
Plan -10%
Process Model -5%
Team Organization -5%
Interface Design and System Design -25%
System to date/ What still is left -5%
Organization of presentation -10%
Creativity -15%

## Slide 4: Our objective
Potential uses in micro-cooling
Customers, Dr. Ok and Dr. Guo, require data on droplet kinetics
Collect data from images taken through high-speed camera

## Slide 5: System Architecture

## Slide 6: Demonstration
Load Images
Name Output File
Run data set
Calibrate Processed Image
Enter frames per second
Enter distance between base/needle if known
Notes: Then actually demo – use data set that required sensitive calibration.

## Slide 7: Test Report
Deviations from Requirements
Efficiency may not be improved
  Processing time up to 2.5x longer vs Version 1.0
  From ~1 min to ~2 min
  But more robust, accurate
Determined location of needle/ratchet for each image
  No need for consideration of camera position – can safely assume is constant
Known problems
Run – Stop – Run again sequence may interrupt thread processes – cause crash
Similar issue with Exiting Tool during IO
Base/Needle height may not be measured accurately, will affect results
Notes: Test Report – known problems; deviations from reqs

## Slide 8: Deployment Issues
Source of bugs difficult to pinpoint
UI changed fairly often
Implementation phase longer than expected

## Slide 9: Project Deviations
Overall speed is slower
Microsoft Excel is required
Fine-tuning results consists of adjusting black/white calibration value

## Slide 10: Hypothetical – Sanan
What if we had more time?
What if we could start over?
What we learned

## Slide 11: Hypothetical – Anne
What if we had more time?
  Improve processing time, design of interface (change color scheme of form), ensure customer satisfaction
What if we could start over?
  Would start coding sooner
  Plan/work on more defined, divided goals/milestones
  Interact more with customer
What I learned
  Image processing/manipulation through C#
  Software Engineering Documentation
  Team work/brainstorming

## Slide 12: Hypothetical – Romando
What if we had more time?
What if we could start over?
What we learned

## Slide 13: Hypothetical – James
What if we had more time?
  Further optimization of process time
What if we could start over?
  Collaborate with customer more often
  Consider an Agile development approach
What I learned
  Proper software development process
  Practical use of multithreading

## Slide 14: Conclusion
Project is overall success
  Almost all goals achieved
  Accurate results
  Highly automated (Little user interaction)
  Structured development process

## Slide 15: References
"The Leidenfrost Effect: How to Make a Liquid Levitate." YouTube. YouTube, n.d. Web. 10 Mar. 2015.
Questions?