## Slide 1: Image Processing Tool: Version 2.0
The A Team
Sanan Aamir, Romando Garcia,
Anne Lam, James Rowe, Hieu Tran
Interim Presentation
March 11, 2015

## Slide 2: Outline
Introduction
System Architecture
Version 1.0 and new objectives in Version 2.0
Plan
Organization
Work-to-date and Future Work

## Slide 3: Introduction
The Leidenfrost Effect
  Heating a liquid droplet above its boiling point creates a vapor pillow of its own gases underneath it
With little friction between vapor & surface, slight disturbances move the droplet
Ratchet surface gives just the right disturbance to control the movement
Notes: Description of problem / user's work context -25%
Plan -10%
Process Model -5%
Team Organization -5%
Interface Design and System Design -25%
System to date/ What still is left -5%
Organization of presentation -10%
Creativity -15%

## Slide 4: Our objective
Potential uses in micro-cooling ?
Customers, Dr. Ok and Dr. Guo, uncertain about their application but want data on droplet kinetics
Image Processing tool to collect such data from images taken through high-speed camera

## Slide 5: System Architecture

## Slide 6: Previous Version
Loaded folder of images
Initially determined needle and surface location by using base image (no droplet)
From determination, was able to isolate the drop and calculate centroid, velocity, and acceleration at each image point
Created .csv file with data

## Slide 7: New Objectives
Remove use of base image
Calculate drop volume
Generate graphs for velocity and acceleration as a function of time
Clean up code (unreadable)
Make system more automated (less user interaction) and faster
Conversion of pixel units to real-world units

## Slide 8: Big-Picture Plan
Start new project with OOP structure and bring in working components from Version 1
Re-design GUI
Use threading to maximize processing speed

## Slide 9: SDLC: Waterfall Model
Simple use and easy to understand style
Requirements well established and unlikely to be significantly changed

## Slide 10: Team Organization
James Rowe as Team Leader
Controlled, Decentralized
All members contribute to documentation via primary authoring or editing
Coding split based on functionality,
  Two pairs of partners focusing on a set of features
  James/Romando Garcia and Anne Lam/Sanan Aamir
Hieu Tran - testing and documentation

## Slide 11: Additional Plan Details
Visual Studio & C#
Github for Version Control and Project Storage
Communicate often, formal meetings weekly
Task Network Diagram

## Slide 12: Time Line

## Slide 13: Network Diagram

## Slide 14: Interface Design

## Slide 15: UML Use Case Diagram

## Slide 16: UML Sequence Diagram

## Slide 17: UML Class Diagram

## Slide 18: Conclusion
Accomplished
  Requirement Documents
  Planning
  Meetings with Client
  User Interface
  Diagrams
Future Work
  Prototype
  Testing
  Testing Document
  Final Product
  Final Product Presentation

## Slide 19: References
"The Leidenfrost Effect: How to Make a Liquid Levitate." YouTube. YouTube, n.d. Web. 10 Mar. 2015.
Questions?